Final Year Project Roadmap: Movie Recommendation System

Phase 1: Dataset Preparation & EDA
📍 Goal: Understand the data and prepare it for modeling
1. Load the MovieLens Dataset (movies.csv, ratings.csv, users.csv if available)
2. Explore the data:
  1. Check for missing values, duplicates
  2. Identify number of unique users, movies, genres
  3. Plot: distribution of ratings, most-rated movies, most active users
3. Preprocess:
  1. Convert timestamps to datetime
  2. Create a genre matrix (multi-hot encoding)
  3. Merge movies.csv and ratings.csv as needed
  4. Normalize ratings if needed (e.g., mean-centering for collaborative filtering)

Phase 2: Build Recommendation Models
📍 Goal: Implement and evaluate 3 techniques
🔸 1. Content-Based Filtering
- Use movie metadata (genre, title, tags)
- Represent movies using TF-IDF / genre vectors
- Recommend movies similar to those user rated highly
🔸 2. Collaborative Filtering
- Memory-based method (User-User or Item-Item k-NN)
- Use cosine_similarity or Pearson correlation on rating matrix
- Recommend based on similar users/items
🔸 3. Matrix Factorization
- Model-based approach (e.g., SVD / SVD++ / FunkSVD / NMF)
- Decompose rating matrix into latent features
- Use Surprise library or implement using scikit-learn

Phase 3: Model Evaluation
📍 Goal: Compare models using metrics
- Split data into Train/Test (e.g., 80/20)
- Use metrics:
  - RMSE (for rating prediction)
  - Precision@k / Recall@k (for Top-N recommendation)
- Plot model comparisons (bar charts, tables)

Phase 4: Visualizations
📍 Goal: Visual insights for users and system behavior
1. Heatmap of user-movie rating matrix (sparse matrix visual)
2. Clustering users based on preferences using KMeans/t-SNE
3. Genre popularity over time
4. Correlation plots between movie features and ratings

Phase 5: Build User Interface
📍 Goal: Allow interaction with the system
- Use Streamlit / Flask for a simple web app
- User can:
  - Log in (or simulate a user)
  - See recommended movies
  - Provide new ratings
- Display movie posters (via TMDb API) and summaries
- Show recommendations dynamically based on model

Phase 6: Model Selection & Deployment
📍 Goal: Choose the best model and prepare for use
- Pick the model with best overall performance (e.g., lowest RMSE + good Top-N)
- Integrate into UI
- Save model artifacts using joblib or pickle
- Optional: deploy using Streamlit Sharing / Render / Heroku

Phase 7: Final Report & Documentation
📍 Goal: Complete academic and technical deliverables
- Document:
  - Data preprocessing
  - Model implementations and results
  - Visualizations
  - UI screenshots
  - Challenges and future improvements
- Include references, diagrams, and pseudocode

Top of Form

Bottom of Form